 A. Action Plan: Adding Engagement Features to Calibre Web for EN‑TEST‑ELDP

1. Context & Decision Rationale
We initially developed "EN‑TEST‑ELDP video modules" as a standalone module within `iiab-outreach`, with plans to progressively add user‑engagement features such as reactions, comments, and possibly analytics.
After evaluation, we decided to chnge to using Calibre Web as the primary video/content delivery platform and extend it instead of maintaining a parallel custom module.
The goal is now to port and expand the engagement ideas (https://github.com/langdoc-minawao/iiab-outreach/issues/3#issue-3677994094) originally planned for `en-test-eldp module` into Calibre Web, in a way that is modular, maintainable, and IIAB and ELDP friendly.

2. Current Understanding of Calibre Web (Progress So Far)
I have been actively studying the Calibre Web codebase and architecture, focusing on:

-Technology Stack
Backend: Python (Flask)
Database: SQLite / MySQL / PostgreSQL via SQLAlchemy ORM
Frontend: Jinja2 templates
Auth: Built‑in user system (admin, normal users)
Content Model: Books table (can be extended or re‑used for videos)

2.2 Relevant Code Areas Identified
-cps/db/db.py: database models
-cps/web.py,, cps/routes.py`: request routing
-cps/templates/: UI templates
-cps/static/ : JS & CSS assets
This makes Calibre Web a good candidate for adding engagement layers without breaking core functionality.

3. Proposed Feature Scope (Phase‑Based)
Phase 1 – Core Engagement (High Priority)

-3.1 Reactions (Like, Heart, etc.)
Per‑video reactions
One reaction per user per video

- 3.2 Comments
Text comments attached to a video
Logged‑in users only (initially)
Timestamped
Basic moderation (delete/hide)

Phase 2 – Visibility & Sorting
3.3 Engagement Display
Reaction counters on video pages
Comment count display
3.4 Sorting
Comments: Newest / Oldest / Most‑Liked (future)
Videos: Most‑Reacted / Most‑Commented

Phase 3 – Persistence & Safety

4. Database Change Proposal
-New Tables (Proposed) :
video_reactions

Field	Type	Reason
Id	Int (PK)	Unique reaction
user_id	Int (FK)	Tie to calibre web users
video_id	int	Reference video/book
reaction_type	string	like/heart/etc
created_at	datetime	Analytics and sorting

 video_comments

Field	Type	Reason
id	Int (PK)	Unique comment
user_id	Int (FK)	Accountability
video_id	Int	Content reference
comment	text	Comment body
created_at	datetime	Sorting
is_hidden	boolean	Moderation

5. Immediate Next Actions
1. Fork Calibre Web repository
2. Create feature branch: `feature/video-engagement`
3. Add DB migration scripts
4. Prototype:
   -Reaction button
   - Comment form
5. Share screenshots + code for review

B-PROPOSED UI CHANGES

Visible Terminology and UI Changes for Video Adaptation:
The following changes will transform the user interface from a book library to a video platform.

1. Main Navigation and Sidebar Changes (layout.html, render_template.py)
- The main sidebar will change from book-focused categories to video-focused ones
- Navigation labels will reflect video content instead of books

Specific Changes:
- "Books" → "Videos" (main library title)
- "Hot Books" → "Popular Videos" (based on reactions/views instead of downloads)
- "Top Rated Books" → "Top Rated Videos"
- "Authors" → "Directors" or "Actors" (depending on video metadata)
- "Publishers" → "Producers" or "Studios"
- "Series" → "Collections" or "Playlists" (for grouping videos)
- "Categories" → Keep as "Categories" (for video genres/topics)
- "Languages" → Keep as "Languages" (for video audio/subtitle languages)
- "File formats" → "Video formats" (MP4, WebM, etc.)

2. Home Page Changes (index.html)
What Users Will See:
- Instead of "Discover (Random Books)", users will see "Discover (Featured Videos)"
- Video thumbnails will replace book covers
- Video titles, directors/actors, and metadata will be displayed
- Sorting options will be adapted for videos

3. Video Detail Page Changes (detail.html)
What Users Will See:
- Book details become video details
- Download buttons become "Watch" or "Play" buttons
- Book metadata (ISBN, pages) becomes video metadata (duration, resolution, codec)
- Reading progress becomes viewing progress
- New engagement features: reaction buttons and comment section

Specific Template Changes:
- Title display: `entry.title` (stays the same)
- Author section → Director/Actor section
- Publisher → Producer/Studio
- "Read" status → "Watched" status
- Format list becomes video format options
- Add reaction buttons (like, heart, etc.) below the video player
- Add comment form and comment list at the bottom

3. Shelf/Collection Pages (shelf.html)

What Users Will See:
- "Books" in shelf titles become "Videos"
- Book sorting options adapt to video context
- Shelf management remains similar but for video collections

4. User Dashboard and Lists (stats.html, various list templates)
Specific Changes:
- "Books read" → "Videos watched"
- "Books downloaded" → "Videos viewed"
- Statistics charts adapt to video metrics

5. Guest User Experience
What Users Will See:
- No login required to browse videos
- Prominent "Watch" buttons for immediate access
- Reaction and comment options available without registration